Project Documents

Business Requirements Document (BRD)

Smart Core - Beitak Smart Odoo ERP Implementation

| Client | Beitak Smart |
| --- | --- |
| Implementation partner | Khomasi ERP |
| Project | Smart Core - Beitak Smart Odoo ERP Implementation (BTK-ERP-01) |
| Document ID | BTK-DOC-01 |
| Version | 1.0 |
| Date | 22 Oct 2026 |
| Status | Approved (M2) |
| Prepared by | Ahmed Fahmy (Project Manager) |
| Approved by | Hany Mostafa - General Manager (Beitak Smart) |

# Document Control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 22 Oct 2026 | Ahmed Fahmy | Baseline approved at M2 |

| Distribution | Role |
| --- | --- |
| Hany Mostafa | Project Sponsor - Beitak Smart |
| Omar Hassan | Client Project Manager |
| Khomasi ERP project team | Implementation partner |

# 1. Introduction

This document records Beitak Smart's business requirements for the Odoo implementation. It is the baseline for the gap analysis (GAWF), the traceability matrix (RTM), the solution design (SSD) and the acceptance tests (UATD).

| Scope | CRM, Sales, Point of Sale, Purchase, Inventory, Manufacturing, Accounting, Employees, Approvals |
| --- | --- |
| Sources | Discovery workshops with each department (weeks 1-3), legacy files, entity data workbooks |
| Priority scale | Must = needed at go-live; Should = important, can follow shortly; Could = nice to have |
| Related documents | Company Profile, Project Name & Scope, RTM, entity data workbooks |

# 2. Business Overview

Beitak Smart sells 40 appliance models from 20 brands through 5 warehouses and a Cairo showroom, and assembles its own stand fan and components. It serves 12 retailers, 2 distributors, 3 corporate clients and walk-in customers, and buys from local agents and Chinese manufacturers (details in the Company Profile).

# 3. Current Situation (As-Is)

### Sales & CRM

Orders arrive by phone and WhatsApp. Sales reps keep their own Excel price lists per segment, updated by hand after USD changes. Credit limits exist on paper but are not checked before delivery. Leads from exhibitions are kept in notebooks.

### Showroom

A standalone cashier program prints receipts. Stock is deducted weekly in Excel and daily totals are re-entered in the accounting package.

### Procurement & Import

POs are prepared in Excel and sent by email. Approvals are given on WhatsApp. Shipments are tracked in a spreadsheet; landed costs are calculated after arrival in Excel and never reach the item cost.

### Warehouses

Each warehouse keeps Excel stock cards. Transfers to branches use paper vouchers. Physical counts are monthly and differences are adjusted without analysis. No serial numbers are recorded.

### Production

BOMs exist in Excel. Components are issued without documents and consumption is estimated at month end. Labour and scrap are not costed.

### Finance

The legacy accounting package holds the general ledger. Sales, purchases and stock are re-keyed from Excel. Post-dated cheques are tracked in a separate register. Month-end close takes about 15 working days.

### HR

Employee files are in Excel and paper. Leave requests are on paper forms approved by managers.

## 3.1 Current Legacy Systems

| System | Used by | Data | Problem | Migration decision |
| --- | --- | --- | --- | --- |
| Desktop accounting package | Finance | General ledger, AR/AP balances | No link to stock, sales or production; manual re-keying | Opening trial balance at 31 Dec 2026 migrated; history kept read-only |
| Excel workbooks | All departments | Price lists, stock cards, BOMs, cheques register, employee list | Duplicates, version conflicts, formula errors | Cleansed and migrated through 27 import files |
| Standalone cashier program | Showroom | Daily showroom sales | Not linked to stock or accounting | Replaced by Odoo Point of Sale |
| WhatsApp groups and paper forms | Sales, Procurement, HR | Orders, approvals, leave requests | No audit trail, approvals lost | Replaced by Odoo approvals, chatter and Time Off |

## 3.2 Pain Points

| ID | Area | Pain point | Impact |
| --- | --- | --- | --- |
| PP-01 | Finance / Procurement | Landed costs (freight, duties, clearance, insurance) are not added to item cost; margins are overstated | High |
| PP-02 | Sales / Finance | Price lists are updated manually in Excel after USD changes; customers get outdated or inconsistent prices | High |
| PP-03 | Procurement / Warehouse | Frequent stock-outs on fast movers and overstock on slow items; no min/max rules; long import lead times | High |
| PP-04 | Warehouse / Sales | No real-time stock visibility across 5 warehouses and the showroom; sales confirm availability by phone | High |
| PP-05 | Production / Finance | Cost of assembled products is unknown; component consumption, labour and scrap are not recorded | High |
| PP-06 | Sales / Warehouse | No serial-number traceability for warranty claims and customer returns | Medium |
| PP-07 | Finance / Sales | Receivables and post-dated cheques tracked in Excel; credit limits not enforced; overdue balances grow | High |
| PP-08 | Sales | Leads from exhibitions, phone and WhatsApp are lost; no pipeline or follow-up | Medium |
| PP-09 | Management / Finance | No profitability by business line (trading, manufacturing, services) or by branch | High |
| PP-10 | Finance | Month-end close takes about 15 working days; data re-keyed between separate files and the legacy accounting package | High |
| PP-11 | Showroom / Finance | Showroom uses a standalone cashier program; stock and accounting are updated manually | Medium |
| PP-12 | Procurement / Management | Purchase and payment approvals happen on paper or WhatsApp with no audit trail | Medium |
| PP-13 | HR | Employee data is scattered; leave requests are on paper | Low |
| PP-14 | IT / Finance | Shared logins and no segregation of duties in current tools | Medium |

# 4. Business Objectives and Success KPIs

| Objective | KPI | Baseline | Target | Pain point |
| --- | --- | --- | --- | --- |
| Accurate product cost and margin | Import shipments with landed costs allocated | 0% | 100% | PP-01 |
| Fewer stock-outs | Stock-out rate on top-20 SKUs | about 12% | below 3% | PP-03 |
| Reliable stock | Inventory record accuracy at cycle count | about 90% | 98% or more | PP-04 |
| Faster close | Month-end close duration | 15 working days | 5 working days | PP-10 |
| Receivables control | Days sales outstanding (DSO) | about 75 days | 55 days or less | PP-07 |
| Profitability visibility | P&L by branch and business line | Not available | Monthly by working day 5 | PP-09 |
| Sales pipeline | B2B opportunities tracked in CRM | None | 100% | PP-08 |
| Integrated showroom | POS sales posted to stock and accounting | Manual, weekly | Automatic, daily | PP-11 |

Baselines are discovery estimates (fictional project data); targets are measured 6 months after go-live.

# 5. Stakeholder Analysis

Interest and influence are rated High / Medium / Low. The strategy follows the power-interest grid: manage closely, keep satisfied, keep informed, monitor.

| Stakeholder | Role | Interest | Influence | Strategy | Key needs |
| --- | --- | --- | --- | --- | --- |
| Hany Mostafa - General Manager | Project sponsor | High | High | Manage closely | Profitability by branch and line, approval control, KPI visibility |
| Rania Fathy - Finance Manager | Key user - Accounting | High | High | Manage closely | Fast close, receivable control, correct landed cost |
| Omar Hassan - IT & ERP Administrator | Client project manager | High | High | Manage closely | Stable system, clear access rights, data quality |
| Karim Adel - Sales Manager | Key user - Sales, CRM, POS | High | High | Manage closely | Correct prices, credit control, pipeline, showroom integration |
| Sherif Nabil - Procurement & Import Manager | Key user - Purchase | High | Medium | Keep informed (actively) | Approval workflow, import tracking, landed costs |
| Tamer Salah - Warehouse & Logistics Manager | Key user - Inventory | High | Medium | Keep informed (actively) | Real-time stock, transfers, counts, serials |
| Mohamed Zaki - Production Manager | Key user - Manufacturing | High | Medium | Keep informed (actively) | BOMs, work orders, product cost |
| Dina Samir - HR Manager | Key user - HR | Medium | Low | Keep informed | Employee records, time off |
| End users (accountants, buyers, sales reps, keepers, cashiers, technicians) | Daily users | High | Low | Keep informed + train | Simple screens, training, user guides |
| External auditor | Reviews financial statements | Medium | High | Keep satisfied | Audit trail, reliable reports |
| Egyptian Tax Authority | Regulator | Low | High | Keep satisfied | Correct VAT and WHT, compliant invoices |
| Customers (retailers, distributors, corporate) | External | Medium | Low | Monitor | Correct prices, on-time delivery, accurate invoices |
| Vendors (local and overseas) | External | Low | Low | Monitor | Clear POs, timely payments |
| Banks | External | Low | Medium | Monitor | Accurate statements and payments |
| Khomasi ERP implementation team | Implementation partner | High | High | Manage closely | Timely decisions, data, key-user availability |

# 6. Business Requirements

70 requirements. Each one is traced in the RTM to its Odoo solution, owner and test case.

## 6.1 CRM

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-CRM-01 | Capture leads and opportunities from exhibitions, phone, WhatsApp and website in one pipeline (New > Qualified > Proposition > Won / Lost) | Must | PP-08 |
| BR-CRM-02 | Assign opportunities to regional sales teams; managers see their team, reps see only their own | Must | PP-08, PP-14 |
| BR-CRM-03 | Schedule follow-up activities and log calls and meetings per opportunity | Should | PP-08 |
| BR-CRM-04 | Record lost reasons and analyse win / loss | Should | PP-08 |
| BR-CRM-05 | Monthly revenue target per salesperson with achievement % | Should | PP-09 |

## 6.2 Sales

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-SAL-01 | Quotations and sales orders use customer price lists (retail, wholesale, distributors, key accounts) with quantity breaks | Must | PP-02 |
| BR-SAL-02 | When a list price changes, all price lists update automatically | Must | PP-02 |
| BR-SAL-03 | Warn the user when a customer's exposure exceeds the credit limit | Must | PP-07 |
| BR-SAL-04 | Block confirmation of orders above credit limit unless the Finance Manager approves | Should | PP-07 |
| BR-SAL-05 | Discounts above 10% require Sales Manager approval | Should | PP-02 |
| BR-SAL-06 | Invoice customers on delivered quantities only | Must | PP-10 |
| BR-SAL-07 | Sell installation services together with appliances | Could | PP-09 |
| BR-SAL-08 | Bilingual (Arabic / English) tax invoice showing tax registration numbers | Must | Compliance |
| BR-SAL-09 | Gross margin per order line and product visible to managers | Should | PP-01, PP-09 |
| BR-SAL-10 | Sales commission report per salesperson based on collected invoices | Could | PP-09 |

## 6.3 Point of Sale

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-POS-01 | Showroom sales through POS with barcode scanning, linked to stock and accounting | Must | PP-11 |
| BR-POS-02 | Payment by cash, card and customer account | Must | PP-11 |
| BR-POS-03 | Capture the serial number of each appliance sold in POS | Must | PP-06 |
| BR-POS-04 | Daily session closing with cash count and posting of differences | Must | PP-11 |
| BR-POS-05 | Refunds only by the Showroom Supervisor | Should | PP-14 |

## 6.4 Purchase & Import

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-PUR-01 | RFQs and POs with vendor prices and lead times; overseas vendors in USD | Must | PP-03 |
| BR-PUR-02 | POs above 250,000 EGP need Procurement Manager approval | Must | PP-12 |
| BR-PUR-03 | All overseas (USD) POs approved by the General Manager | Should | PP-12 |
| BR-PUR-04 | Vendor bills matched to received quantities (three-way match) | Must | PP-10 |
| BR-PUR-05 | Allocate freight, customs duties, clearance and insurance to the cost of imported items | Must | PP-01 |
| BR-PUR-06 | Track container number, bill of lading and ETA on import POs and receipts | Should | PP-01, PP-03 |
| BR-PUR-07 | Purchase analysis by vendor, product and currency | Should | PP-03 |
| BR-PUR-08 | Automatic RFQs from min / max reordering rules | Must | PP-03 |
| BR-PUR-09 | Import shipment cost sheet: FOB, freight, duties, clearance and landed cost per unit per container | Should | PP-01 |

## 6.5 Inventory

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-INV-01 | Five warehouses with storage locations (floors, raw materials store, finished goods, showroom) | Must | PP-04 |
| BR-INV-02 | Real-time stock by product, location and warehouse visible to sales | Must | PP-04 |
| BR-INV-03 | Cairo receipts in three steps with quality control; branches in one step | Must | PP-04 |
| BR-INV-04 | Deliveries: Cairo pick-pack-ship, branches pick-ship | Should | PP-04 |
| BR-INV-05 | Branches replenished from Cairo through inter-warehouse transfers | Must | PP-03, PP-04 |
| BR-INV-06 | Serial-number tracking for all appliances from receipt to delivery and returns | Must | PP-06 |
| BR-INV-07 | Warranty end date per serial number calculated from the delivery date | Should | PP-06 |
| BR-INV-08 | AVCO valuation with automatic accounting entries | Must | PP-01, PP-10 |
| BR-INV-09 | Cycle counts; only the Warehouse Manager applies adjustments | Must | PP-04, PP-14 |
| BR-INV-10 | Scrap recording; scrap above 10,000 EGP reviewed by the Production Manager | Should | PP-05 |
| BR-INV-11 | Customer returns go to quality control with serial check | Should | PP-06 |

## 6.6 Manufacturing

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-MRP-01 | Multi-level BOMs for assembled products (fan with control-board sub-assembly) | Must | PP-05 |
| BR-MRP-02 | Work orders by work center with time tracking | Must | PP-05 |
| BR-MRP-03 | Product cost = components + labour and overhead per work center | Must | PP-05, PP-01 |
| BR-MRP-04 | Automatic manufacturing orders from reordering rules | Should | PP-03 |
| BR-MRP-05 | Generate serial numbers for finished fans at production | Must | PP-06 |
| BR-MRP-06 | Record component scrap during production | Should | PP-05 |
| BR-MRP-07 | Quality check before finished goods move to stock | Should | PP-05 |
| BR-MRP-08 | Production performance: planned vs actual time and cost variance | Could | PP-05 |

## 6.7 Accounting

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-ACC-01 | Egyptian chart of accounts with inventory, revenue and COGS by product line | Must | PP-09 |
| BR-ACC-02 | Egyptian VAT 14% on sales and purchases; withholding tax 1% / 2% / 3% on purchases (rates reviewed by a tax specialist) | Must | Compliance |
| BR-ACC-03 | USD transactions with exchange differences posted on payment | Must | PP-02 |
| BR-ACC-04 | 4 bank and 4 cash journals with reconciliation | Must | PP-10 |
| BR-ACC-05 | Post-dated cheques received and issued tracked until collection | Must | PP-07 |
| BR-ACC-06 | Aged receivable / payable and customer statements | Must | PP-07 |
| BR-ACC-07 | Profitability by business line and branch | Must | PP-09 |
| BR-ACC-08 | Payments above 500,000 EGP posted only by the Finance Manager | Should | PP-12 |
| BR-ACC-09 | Month-end close within 5 working days with lock dates | Must | PP-10 |
| BR-ACC-10 | Opening balances by account and partner as at 1 Jan 2027 | Must | PP-10 |
| BR-ACC-11 | Trial balance, P&L, balance sheet and VAT report | Must | PP-10 |
| BR-ACC-12 | Inventory valuation report reconciles with GL inventory accounts | Must | PP-01 |

## 6.8 Human Resources

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-HR-01 | Employee records with departments, job positions and managers | Must | PP-13 |
| BR-HR-02 | Leave requests approved by the direct manager | Should | PP-13 |
| BR-HR-03 | Attendance check-in / out for warehouse and production staff | Could | PP-13 |
| BR-HR-04 | Each user linked to an employee with role-based access rights | Must | PP-14 |

## 6.9 Cross-functional

| ID | Requirement | Priority | Source |
| --- | --- | --- | --- |
| BR-GEN-01 | Migrate master data and opening stock with serial numbers | Must | PP-10 |
| BR-GEN-02 | Audit trail of changes on key documents | Must | PP-12 |
| BR-GEN-03 | History of product price changes | Should | PP-02 |
| BR-GEN-04 | Management dashboard: sales vs target, stock value, overdue receivables | Should | PP-09 |
| BR-GEN-05 | Assign delivery drivers and print a daily trip sheet | Could | PP-04 |
| BR-GEN-06 | Bilingual delivery note and transfer documents with serial numbers and signature box | Should | PP-06 |

# 7. Non-functional Requirements

| ID | Area | Requirement |
| --- | --- | --- |
| NFR-01 | Security | Role-based access for 30 users; no shared logins; segregation of duties between requester, approver and poster |
| NFR-02 | Data protection | Personal data of employees and customers handled under Egyptian Personal Data Protection Law No. 151 of 2020; access limited by role |
| NFR-03 | Audit trail | Who changed what and when on sales, purchase, stock and accounting documents |
| NFR-04 | Availability & backup | SaaS hosting with daily automatic backups; separate test database for UAT and training |
| NFR-05 | Language & printing | English user interface; customer-facing documents in Arabic and English |
| NFR-06 | Currency | Company currency EGP; USD for overseas vendors and the CIB account |
| NFR-07 | Performance | Order, receipt and invoice screens open in a few seconds for 30 concurrent users |
| NFR-08 | Retention | Accounting records kept for the period required by Egyptian tax law (to be confirmed by the tax advisor) |

# 8. Reporting Requirements

| Report | Audience | Frequency | Odoo source |
| --- | --- | --- | --- |
| Sales analysis by team, salesperson, product, customer | Sales Manager | Daily / monthly | Sales > Reporting |
| Pipeline and win / loss analysis | Sales Manager | Weekly | CRM > Reporting |
| Stock by warehouse / location, replenishment report | Warehouse Manager, Sales | Daily | Inventory > Reporting |
| Stock valuation by category | Finance Manager | Monthly | Inventory > Reporting > Valuation |
| Landed-cost / import shipment cost sheet | Procurement Manager, Finance | Per shipment | Custom report (BR-PUR-09) |
| Manufacturing cost and work order analysis | Production Manager | Weekly | Manufacturing > Reporting |
| Aged receivable / payable | Finance Manager | Weekly | Accounting > Reporting |
| Trial balance, P&L, balance sheet | GM, Finance Manager, auditor | Monthly | Accounting > Reporting |
| P&L by business line and branch (analytic) | GM | Monthly | Accounting > Analytic reporting |
| VAT return | Senior Accountant | Monthly | Accounting > Tax report |
| POS sessions and cash differences | Showroom Supervisor, Treasurer | Daily | Point of Sale > Reporting |

# 9. Assumptions, Constraints and Dependencies

- Odoo 19 Enterprise with the Egypt fiscal localization; Studio is available for the listed customizations

- Opening balances at 1 Jan 2027 come from the legacy trial balance and a full stock count on 30-31 Dec 2026

- Tax rates and invoice layout are confirmed by Beitak Smart's tax advisor

- Key users approve each module's requirements and test results

- Credit-limit blocking, discount approval and invoice layouts depend on Studio (Enterprise)

# 10. Out of Scope

- Payroll (salary calculation) - phase 2 after the Egypt payroll localization is reviewed

- Egyptian e-invoice / e-receipt integration with the Tax Authority - phase 2

- eCommerce website and online payments

- Repairs / field service for warranty visits - phase 2

- Fleet management and vehicle costs

- WhatsApp integration and SMS notifications - phase 2

- Barcode app on handheld scanners - phase 2 (POS barcode scanning is in scope)

- External BI tools (e.g. Power BI) and data warehouse

# 11. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Hany Mostafa | Project Sponsor |  |  |
| Rania Fathy | Key User - Accounting |  |  |
| Karim Adel | Key User - Sales |  |  |
| Sherif Nabil | Key User - Purchase |  |  |
| Tamer Salah | Key User - Inventory |  |  |
| Mohamed Zaki | Key User - Manufacturing |  |  |
| Ahmed Fahmy | Project Manager - Khomasi ERP |  |  |