Project Documents

Gap Analysis of Business Workflow (GAWF)

Smart Core - Beitak Smart Odoo ERP Implementation

| Client | Beitak Smart |
| --- | --- |
| Implementation partner | Khomasi ERP |
| Project | Smart Core - Beitak Smart Odoo ERP Implementation (BTK-ERP-01) |
| Document ID | BTK-DOC-03 |
| Version | 1.0 |
| Date | 29 Oct 2026 |
| Status | Final - for sign-off at M3 |
| Prepared by | Mayada Salah (Inventory Consultant) |
| Approved by | Hany Mostafa - General Manager (Beitak Smart) |

# Document Control

| Version | Date | Author | Change |
| --- | --- | --- | --- |
| 1.0 | 29 Oct 2026 | Mayada Salah | Initial release |

| Distribution | Role |
| --- | --- |
| Hany Mostafa | Project Sponsor - Beitak Smart |
| Omar Hassan | Client Project Manager |
| Khomasi ERP project team | Implementation partner |

# 1. Purpose and Method

The GAWF compares each department's current workflow with Odoo 19 standard, identifies the gaps and decides how each gap is closed: Standard (configuration only), Workaround (standard features used in a defined way) or Customization (Studio changes or reports).

- Inputs: discovery workshops (weeks 1-3), BRD v1.0, entity data workbooks, legacy files

- Each row links to BRD requirement IDs; the RTM carries the same classification

- Result: 70 requirements - Standard 51 (73%), Workaround 8 (11%), Customization 11 (16%), within the guideline 70 / 10-15 / 15-20

# 2. Gap Analysis by Department

## 2.1 Sales & CRM

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Lead capture | Notebooks, WhatsApp chats | CRM pipeline with sources and stages; follow-up activities | Standard | BR-CRM-01 BR-CRM-03 BR-CRM-04 |
| Team visibility | No structure; managers ask reps | 6 sales teams; reps see own opportunities | Standard | BR-CRM-02 |
| Sales targets | Monthly Excel sheet | Target per salesperson with achievement report | Customization | BR-CRM-05 |
| Pricing | Excel price lists per segment, updated by hand | 4 price lists with % rules on list price | Standard | BR-SAL-01 BR-SAL-02 |
| Credit control | Paper limits, not checked | Credit-limit warning; blocking through approval rule | Standard + Customization | BR-SAL-03 BR-SAL-04 |
| Discounts | Verbal approval | Approval rule above 10% | Customization | BR-SAL-05 |
| Invoicing | Invoices sometimes issued before delivery | Invoice delivered quantities; bilingual invoice layout | Standard + Customization | BR-SAL-06 BR-SAL-08 |
| Services and margins | Installation billed separately by hand; margin unknown | Service products on orders; margin per line | Standard | BR-SAL-07 BR-SAL-09 |
| Commissions | Manual Excel | Commission report on collected invoices | Customization | BR-SAL-10 |

## 2.2 Showroom (POS)

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Selling | Standalone cashier program | Odoo POS with barcode, linked to CAW stock | Standard | BR-POS-01 |
| Payments | Cash and card recorded by hand | Cash, card and customer-account payment methods | Standard | BR-POS-02 |
| Serial capture | Not recorded | Serial selected for every appliance sold | Standard | BR-POS-03 |
| Day closing | Manual cash sheet | Session closing with cash count; differences posted | Standard | BR-POS-04 |
| Refunds | Any cashier | Refunds by Showroom Supervisor only | Workaround | BR-POS-05 |

## 2.3 Procurement & Import

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| RFQ and PO | Excel + email | RFQ / PO with vendor prices; USD for overseas vendors | Standard | BR-PUR-01 BR-PUR-07 |
| Approval | WhatsApp | PO approval above 250,000 EGP; GM for overseas POs | Standard + Workaround | BR-PUR-02 BR-PUR-03 |
| Replenishment | Buyer judgement | Min / max reordering rules create RFQs | Standard | BR-PUR-08 |
| Shipment tracking | Spreadsheet | Container, B/L and ETA on PO and receipt | Customization | BR-PUR-06 |
| Landed costs | Excel after arrival, never in item cost | Landed costs on receipt; shipment cost sheet | Standard + Customization | BR-PUR-05 BR-PUR-09 |
| Bill matching | Manual comparison | Three-way match on received quantities | Standard | BR-PUR-04 |

## 2.4 Warehouse & Logistics

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Stock records | Excel stock card per warehouse | 5 warehouses with locations; real-time stock | Standard | BR-INV-01 BR-INV-02 |
| Receipts | Goods go straight to shelves | Cairo: Input > QC > Stock; branches: one step | Standard | BR-INV-03 |
| Deliveries | Paper delivery notes | Cairo pick-pack-ship; branches pick-ship | Standard | BR-INV-04 |
| Branch transfers | Paper vouchers | Inter-warehouse resupply routes from Cairo | Standard | BR-INV-05 |
| Serials and warranty | None | Serial tracking; warranty end date per serial | Standard + Customization | BR-INV-06 BR-INV-07 |
| Valuation | Periodic, manual | AVCO with automatic entries | Standard | BR-INV-08 |
| Counts | Monthly, differences not analysed | Cycle counts; only manager applies | Standard | BR-INV-09 |
| Scrap and returns | Not recorded | Scrap orders with review; returns to QC | Standard + Workaround | BR-INV-10 BR-INV-11 |

## 2.5 Production

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| BOMs | Excel | 11 BOMs; multi-level fan BOM | Standard | BR-MRP-01 |
| Planning | Verbal instructions | MOs from reordering rules | Standard | BR-MRP-04 |
| Execution | No tracking | Work orders by work center with timers | Standard | BR-MRP-02 |
| Costing | Not costed | Components + work-center cost per hour (AVCO) | Standard | BR-MRP-03 |
| Serials and QC | None | Serial generation; QC operation with inspector sign-off | Standard + Workaround | BR-MRP-05 BR-MRP-07 |
| Scrap and performance | Not recorded | Scrap from MO; planned vs actual analysis | Standard + Workaround | BR-MRP-06 BR-MRP-08 |

## 2.6 Finance & Accounting

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Chart of accounts and taxes | Legacy package chart | Egypt localization + 61 accounts; VAT 14%, WHT 1/2/3% | Standard | BR-ACC-01 BR-ACC-02 |
| Banks, cash and USD | Legacy package, manual FX | 8 bank/cash journals, reconciliation, multi-currency | Standard | BR-ACC-03 BR-ACC-04 |
| Post-dated cheques | Excel register | Notes receivable / payable accounts with maturity date | Workaround | BR-ACC-05 |
| Receivables and payments | Excel aging; no payment control | Aged balances; Finance Manager posts large payments | Standard + Workaround | BR-ACC-06 BR-ACC-08 |
| Profitability | Not available | Analytic plans: business line and branch | Standard | BR-ACC-07 |
| Inventory accounting | Manual journal at month end | Automatic valuation reconciled to GL | Standard | BR-ACC-12 |
| Close and reports | About 15 working days | Lock dates, closing checklist, standard reports | Standard | BR-ACC-09 BR-ACC-11 |
| Opening balances | - | Opening entry by account and partner | Standard | BR-ACC-10 |

## 2.7 Human Resources

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Employee records | Excel and paper files | Employees with departments, jobs, managers | Standard | BR-HR-01 |
| Leave | Paper forms | Time Off with manager approval | Standard | BR-HR-02 |
| Attendance | Paper sheets | Attendances kiosk for warehouse and production | Standard | BR-HR-03 |
| System users | Shared logins | One user per employee with role-based access | Standard | BR-HR-04 |

## 2.8 Management & Cross-functional

| Process | As-Is | To-Be in Odoo | Fit | Req. IDs |
| --- | --- | --- | --- | --- |
| Data migration | - | 27 import files with validation | Standard | BR-GEN-01 |
| Audit trail | None | Chatter tracking on documents | Standard | BR-GEN-02 |
| Price history | None | Tracking of sales price and cost changes | Customization | BR-GEN-03 |
| Management dashboard | Monthly Excel pack | Saved reports in a dashboard | Workaround | BR-GEN-04 |
| Delivery trips | Phone calls | Driver on delivery + daily trip sheet | Customization | BR-GEN-05 |
| Delivery documents | Handwritten | Bilingual delivery note with serials and signature | Customization | BR-GEN-06 |

# 3. Fit / Gap Summary by Module

| Module | Standard | Workaround | Customization | Total |
| --- | --- | --- | --- | --- |
| CRM | 4 | 0 | 1 | 5 |
| Sales | 6 | 0 | 4 | 10 |
| POS | 4 | 1 | 0 | 5 |
| Purchase | 6 | 1 | 2 | 9 |
| Inventory | 9 | 1 | 1 | 11 |
| Manufacturing | 6 | 2 | 0 | 8 |
| Accounting | 10 | 2 | 0 | 12 |
| HR | 4 | 0 | 0 | 4 |
| Cross-functional | 2 | 1 | 3 | 6 |
| Total | 51 (73%) | 8 (11%) | 11 (16%) | 70 |

Customizations and workarounds are designed in the SSD (sections 4 and 5).

# 4. GAWF Outcome

## 4.1 Company Foundation

All 15 entity-data items were collected, cleansed and loaded into the three workbooks of folder 4 and the 27 import files.

| # | Entity data | Workbook | Sheet(s) | Status |
| --- | --- | --- | --- | --- |
| 1 | Organization chart | Organization & Accounting Charts | Organization Chart, Employees | Collected |
| 2 | Chart of accounts | Organization & Accounting Charts | Chart of Accounts | Collected |
| 3 | Opening balances (TB) | Organization & Accounting Charts | Opening Trial Balance, Opening Partner Balances | Collected |
| 4 | Bank details | Organization & Accounting Charts | Bank Details | Collected |
| 5 | Cash safes and daily cycle | Organization & Accounting Charts | Cash Safes | Collected |
| 6 | Journals | Organization & Accounting Charts | Journals | Collected |
| 7 | Taxes | Organization & Accounting Charts | Taxes | Collected |
| 8 | Customers | Partners & Operations Cycles | Customers | Collected |
| 9 | Vendors | Partners & Operations Cycles | Vendors | Collected |
| 10 | Product categories | Products & Inventory Data | Product Categories | Collected |
| 11 | Products | Products & Inventory Data | Products, Bills of Materials | Collected |
| 12 | Price lists | Products & Inventory Data | Price Lists | Collected |
| 13 | Stock by product, location, warehouse | Products & Inventory Data | Stock by Location, Stock by Warehouse | Collected |
| 14 | Approvals | Partners & Operations Cycles | Approvals Matrix | Collected |
| 15 | Business cycles per department | Partners & Operations Cycles | Cycle sheets | Collected |

| Company | Beitak Smart - EGP, Egypt localization, fiscal year Jan-Dec |
| --- | --- |
| Locations | Head office, Cairo showroom, 5 warehouses |
| Master data | 18 customers, 14 vendors, 89 products, 11 BOMs, 36 employees |
| Opening balances | Trial balance 40,474,776.50 EGP each side at 01 Jan 2027; stock 20,424,776.50 EGP |

## 4.2 Core Workflows

| Cycle | Flow in Odoo | Departments |
| --- | --- | --- |
| Order to Cash | Opportunity > quotation > order > pick / pack / ship > invoice > payment > reconciliation | Sales, Warehouse, Finance |
| Procure to Pay | Reorder rule > RFQ > approval > receipt with QC > vendor bill > landed cost > payment | Procurement, Warehouse, Finance |
| Manufacturing | MO (board, then fan) > work orders > produce with serials > QC > stock | Production, Warehouse |
| Warehouse operations | Receipts, put-away, branch resupply, deliveries, returns, counts, scrap | Warehouse |
| POS daily | Open session > sell with serials > payments > close with cash count > posting > bank deposit | Showroom, Finance |
| Journal to financial statements | Automatic entries > manual entries > reconciliation > checks > lock > reports | Finance |

Step-by-step cycles with roles and journal entries: Partners_and_Operations_Cycles.xlsx > Cycle sheets.

## 4.3 Access and Controls

| Department | Employees | Odoo users |
| --- | --- | --- |
| General Management | 1 | 1 |
| Finance & Accounting | 4 | 4 |
| Procurement & Import | 3 | 3 |
| Sales | 7 | 7 |
| Showroom & Retail | 3 | 3 |
| Warehouse & Logistics | 8 | 6 |
| Production | 6 | 2 |
| Quality Control | 1 | 1 |
| Human Resources | 2 | 2 |
| IT & ERP | 1 | 1 |
| Total | 36 | 30 |

- One user per employee, created from the employee record; no shared logins

- Sales reps see only their own opportunities and orders; managers see their team

- Requester, approver and poster are different people for purchases, payments and journal entries

- Only the Warehouse & Logistics Manager applies inventory adjustments

- Detailed access per user: Organization_and_Accounting_Charts.xlsx > Users per Department; full design in the UPD

## 4.4 Approval Cycle

| Process | Threshold | Approver | Solution |
| --- | --- | --- | --- |
| Purchase order | > 250,000 EGP | Procurement & Import Manager | Standard |
| Overseas PO (USD) | All | General Manager | Workaround |
| Order above credit limit | Per customer | Finance Manager | Standard warning + Customization (block) |
| Sales discount | > 10% | Sales Manager | Customization |
| Vendor payment | > 500,000 EGP | Finance Manager | Workaround |
| Inventory adjustment | All | Warehouse & Logistics Manager | Standard |
| Scrap | > 10,000 EGP | Production Manager | Workaround |
| Manual journal entry | All | Finance Manager | Workaround |
| POS refund | All | Showroom Supervisor | Workaround |
| Time off | All | Direct manager | Standard |

## 4.5 Current Legacy System

| System | Used by | Problem | Decision |
| --- | --- | --- | --- |
| Desktop accounting package | Finance | No link to stock, sales or production; manual re-keying | Opening trial balance at 31 Dec 2026 migrated; history kept read-only |
| Excel workbooks | All departments | Duplicates, version conflicts, formula errors | Cleansed and migrated through 27 import files |
| Standalone cashier program | Showroom | Not linked to stock or accounting | Replaced by Odoo Point of Sale |
| WhatsApp groups and paper forms | Sales, Procurement, HR | No audit trail, approvals lost | Replaced by Odoo approvals, chatter and Time Off |

# 5. Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Hany Mostafa | Project Sponsor |  |  |
| Omar Hassan | Client Project Manager |  |  |
| Mayada Salah | Inventory Consultant - Khomasi ERP |  |  |
| Ahmed Fahmy | Project Manager - Khomasi ERP |  |  |